## Slide 1
MOVING FORWARD NTB PLAN TO PERMIT BUILD AND MAINTAIN ITS BEACHES STATUS REPORT

## Slide 2: GOALS AND TIMING
Goals
  Build “Engineered” beaches for the entirety of North Topsail Beach
    An Engineered beach creates benefits (both financially and operationally)
    When FEMA funds repairs after a storm, the “Engineered” beach NTB receives funding both for its beaches and impacted dunes. A non “Engineered” beach only receive funding for beach not dunes.
  During calendar year 2024 apply for and receive permits for all portions of the town not currently permitted or constructed as an Engineered beach.
    Currently Phase 5 is an Engineered Beach as is a small area of Phase 1, and Phase 4 has received all permits and funding is in place to build over the next year.

## Slide 3: WHAT HAS BEEN DONE?
NTB established Beach committee in 2022
Hired beach engineer—Chris Gibson principal in TI Coastal and architect of Town of Topsails Beach Plane
Gibson developed basis for a 30-year beach plan which:
  Could be accomplished without raising property taxes
  Utilizes third party funding-generally State and Federal
    Town utilized his expertise to receive a $10.5 million dollar State grant for Phase 4, and which NTB did not have to provided funds.

## Slide 4: WHERE ARE WE NOW?
PHASE 5 work finished this year
PHASE 4 permits in place, contract in place, $10.5 million in funding received and work to begin in November 2024 and completed Spring 2025
PHASES 1,2 AND 3
  Board of Alderman approved funding to file for and receive all necessary permits
    Expect that all permits received in 2024.
  Upon receipt of permits. Construction to begin in fall 2025/spring 2025 and work completed by spring of 2025

## Slide 5: FUTURE PLANS
Beach maintenance
  The 30-year plan calls for a continuous monitoring and maintaining our beaches after the initial Engineered beach work.
  Funding will occur from both NTB revenues and Federal and State funds- which will comprise the majority of funding and thus avoiding tax increases.
  Monies will be designated for the beach as a separate fund to ensure the plan can be accomplished